OYO STATE

BUREAU OF PUBLIC PROCUREMENT (OYSBPP)

STANDARD Bidding Documents (Simplified)

Procurement of Small Works

… 2020

Foreword

This Standard Bidding Document for Procurement of Small Works has been prepared by the OYSBPP.

Preface

This Standard Bidding Document for Procurement of Small Works has been prepared for use in contracts financed by the Oyo State Government [OYSG]  involving “smaller” contracts – valued at generally less than International Competitive Bidding (ICB), though it may also be adapted to National Competitive Bidding (NCB). This document is intended as a model in the award of a measurement (unit prices or unit rates in a bill of quantities) and lump sum types of contracts, which are the most common in Works contracting.

Lump sum contracts are used in particular for buildings and other forms of construction where the Works are well defined and are unlikely to change in quantity or specification, and where encountering difficult or unforeseen site conditions (for example, hidden foundation problems) is unlikely.  Lump sum contracts should be used for Works that can be defined in their full physical and qualitative characteristics before bids are called, or where the risks of substantial design variations are minimal, such as bus shelters or school ablution units.  In lump sum contracts, the concept of priced “activity schedules” is used, to enable payments to be made on the basis of percentage completion of each activity.

If the user has questions regarding the use of this SBD, the Bureau’s official should be consulted.

Summary Description

This Standard Bidding Document for Procurement of Small Works and its User’s Guide is to be used when a prequalification process has not taken place before bidding and, therefore, post qualification applies. A brief description of these documents is given below.

SBD for Procurement of Small Works

PART 1 – BIDDING PROCEDURES

Section I.	Instructions to Bidders (ITB)

This Section provides relevant information to help Bidders prepare their bids. Information is also provided on the submission, opening, and evaluation of bids and on the award of Contracts.  Section I contains provisions that are to be used without modification.

Section II.	Bid Data Sheet (BDS)

This Section consists of provisions that are specific to each procurement and that supplement the information or requirements included in Section I, Instructions to Bidders.

Section III.	Evaluation and Qualification Criteria

This Section contains the criteria to determine the lowest evaluated bid and the qualifications of the Bidder to perform the contract.

Section IV.	Bidding Forms

This Section contains the forms which are to be completed by the Bidder and submitted as part of his Bid

Section V.	Eligible Countries

This Section contains information regarding eligible countries.

PART 2 – MDA’S REQUIREMENTS

Section VI. 	MDA’s Requirements

This Section contains the Specification, the Drawings, and supplementary information that describe the Plant and Installation Services to be procured.

PART 3 – CONDITIONS OF CONTRACT AND CONTRACT FORMS

Section VII.	General Conditions of Contract (GCC)

This Section contains the general clauses to be applied in all contracts.  The text of the clauses in this Section shall not be modified.

Section VIII.	Special Conditions of Contract (SCC)

This Section consists of Contract Data and Specific Provisions which contains clauses specific to each contract. The contents of this Section modify or supplement the General Conditions and shall be prepared by the MDA.

Section IX.	Contract Forms

This Section contains forms which, once completed, will form part of the Contract. The forms for Performance Security and Advance Payment Security, when required, shall only be completed by the successful Bidder after contract award.

User’s Guide for SBD for Procurement of Small Works

This Guide to the Bidding Document contains detailed explanations and recommendations on how to prepare a bidding document for a specific procurement of Small Works.  The Guide is not a part of the Bidding Document.

PROCUREMENT DOCUMENTS

Bidding Document for

Procurement of Small Works

Procurement of:

Issued on: _____________

ICB No: _____________

MDA: _____________

Country: _____________

Standard Bidding Document

Table of Contents

PART 1 – Bidding Procedures	1-1

Section 1 - Instructions to Bidders	1-Error! Bookmark not defined.

Section II - Bid Data Sheet (BDS)	1-5

Section III - Evaluation and Qualification Criteria	1-Error! Bookmark not defined.

Section IV - Bidding Forms	1-Error! Bookmark not defined.

Section V - Eligible Countries	1-Error! Bookmark not defined.

PART 2 – MDA’s Requirements	2-1

Section VI - MDA’s Requirements	2-3

PART 3 – Conditions of Contract and Contract Forms	3-1

Section VII.  General Conditions of Contract	3-Error! Bookmark not defined.

Section VIII.  Special Conditions of Contract	3-7

Section IX - Contract Forms	3-Error! Bookmark not defined.

PART 1 – Bidding Procedure

Section II - Bid Data Sheet (BDS)

A.  Introduction

| ITB 1.1 | The MDA is: [insert complete name] |
| --- | --- |
| ITB 1.1 | The name of the bidding process is: [insert complete name] The identification number of the bidding process is: [insert identification number] The number and identification of lots comprising this bidding process is: [insert number of lots and identification number of each lot, if applicable] |
| ITB 2.1 | The MDA is: [insert complete name] |
| ITB 2.1 | The name of the Project is: [insert name of the Project] |
| ITB 4.1(a) | The individuals or firms in a JV, [insert “shall” or “shall not”] be jointly and severally liable. |

B.  Bidding Documents

| ITB 7.1 | For clarification purposes only, the MDA’s address is: Attention: [insert full name of person, if applicable] Street Address: [insert street address and number] Floor/Room number: [insert floor and room number, if applicable] City: [insert name of city or town] ZIP Code: [insert postal (ZIP) code, if applicable] Country: [insert name of country] Telephone: : [insert telephone number, including country and city codes] Facsimile number: [insert phone number, with country and city codes] Electronic mail address: [insert email address, if applicable] Requests for clarification should be received by the MDA no later than: [insert no. of days]. |
| --- | --- |
| ITB 7.4 | A Pre-Bid meeting [insert “shall” or “shall not”] take place. If a Pre-Bid meeting will take place, it will be at the following date, time and place: [insert date, time & place below, if applicable] Time: Place: A site visit conducted by the MDA [insert “shall be” or “shall not be”] organized. |

C.  Preparation of Bids

| ITB 10.1 | The language of the bid is: [insert language] |
| --- | --- |
| ITB 11.1 (b) | The following schedules shall be submitted with the bid: [insert schedules that must be submitted with the Bid, including the priced Bill of Quantities for admeasurement contracts and Schedule of Prices for lump sum contracts] |
| ITB 11.1 (i) | The Bidder shall submit with its bid the following additional documents: [insert type of any additional documents not already listed in ITB 11.1 that must be submitted with the Bid]. |
| ITB 13.1 | Alternative bids [insert “shall be” or “shall not be”] permitted. |
| ITB 13.2 | Alternative times for completion [insert “shall be” or “shall not be”] permitted. If alternative times for completion are permitted, the evaluation method will be as specified in Section III (Evaluation and Qualification Criteria). |
| ITB 13.4 | Alternative technical solutions shall be permitted for the following parts of the Works: [insert parts of the Works] If alternative technical solutions are permitted, the evaluation method will be as specified in Section III (Evaluation and Qualification Criteria). |
| ITB 14.6 | The prices quoted by the Bidder [insert “shall be” or “shall not be”] subject to adjustment during the performance of the Contract. |
| ITB 15.1 | [Choose one of the following options as appropriate.] [In case of ICB] The prices shall be quoted by the bidder in: [insert the currency] A Bidder expecting to incur expenditures in other currencies for inputs to the Works supplied from outside the MDA’s country (referred to as the “foreign currency requirements”) and wishing to be paid accordingly, shall indicate up to three foreign currencies of their choice expressed as a percentage of the bid price, together with the exchange rates used in the calculations in the appropriate form(s) included in Section IV (Bidding Forms). [or] [In case of NCB] The prices shall be quoted by the bidder in: [insert the local currency] |
| ITB 18.1 | The bid validity period shall be: [insert the number of days deemed appropriate.] days. |
| ITB 19.1 | [Choose one of the following options as appropriate.] - A bid security or a Bid Securing Declaration shall not be required. [or] - The Bidder shall furnish a bid security in the amount of [insert amount and currency]. [or] - The Bidder shall furnish a Bid Securing Declaration. |
| ITB 19.3 (d) | [Insert other acceptable bid security form.] |
| ITB 20.1 | In addition to the original of the bid, the number of copies is: [insert number of copies required]. |
| ITB 20.2 | The written confirmation of authorization to sign on behalf of the Bidder shall indicate: [insert “ The name and description of the documentation required to demonstrate the authority of the signatory to sign the Bid such as a Power of Attorney; and In the case of Bids submitted by an existing or intended JV an undertaking signed by all parties (i) stating that all parties shall be jointly and severally liable, if so required in accordance with ITB 4.1(a), and (ii) nominating a Representative who shall have the authority to conduct all business for and on behalf of any and all the parties of the JV during the bidding process and, in the event the JV is awarded the Contract, during contract execution.”] |

D.  Submission and Opening of Bids

| ITB 21.1 | Bidders [insert “shall” or “shall not”] have the option of submitting their bids electronically. |
| --- | --- |
| ITB 21.1 (b) | If bidders shall have the option of submitting their bids electronically, the electronic bidding submission procedures shall be: [insert a description of the electronic bidding submission procedures]. |
| ITB 22.1 | For bid submission purposes only, the MDA’s address is: [insert all required and applicable information] Attention: Street Address: Floor/Room number: City: ZIP Code: Country: The deadline for bid submission is: Date: Time: |
| ITB 25.1 | The bid opening shall take place at: [insert all required and applicable information] Street Address: Floor/Room number: City: Country: Date: Time: |
| ITB 25.1 | If electronic bid submission is permitted in accordance with ITB 21.1, the specific bid opening procedures shall be: [insert description of the procedures.] |

E.  Evaluation and Comparison of Bids

| ITB 32.1 | [Pursuant to ITB 15.1, choose one of the following options as appropriate.] [In case of ICB] The currency that shall be used for bid evaluation and comparison purposes to convert all bid prices expressed in various currencies into a single currency is: [insert the name of the currency] The source of exchange rate shall be: [insert the name of the source of the exchange rates]. The date for the exchange rate shall be: [specify date (day/month/year)] or [In case of NCB] Not applicable. |
| --- | --- |
| ITB 33.1 | A margin of preference [insert “shall” or “shall not”] apply. [If a margin of preference applies insert “The application methodology shall be as stipulated in Section III (Evaluation and Qualification Criteria)”] |
| ITB 42.1 | The Adjudicator proposed by the MDA is:_________________[insert name and address of proposed Adjudicator]. The hourly fee for this proposed Adjudicator shall be:__________[insert amount and currency]. The biographical data of the proposed Adjudicator is as follows: ___________________________________________________________ [provide relevant information, such as education, experience, age, nationality, and present position; attach additional pages as necessary] |

PART 2 – MDA’s Requirements

Section VI - MDA’s Requirements

Table of Contents

Specifications	2-4

Drawings	2-6

Supplementary Information	2-7

Specifications

A set of precise and clear Specifications is a prerequisite for bidders to respond realistically and competitively to the requirements of the MDA without qualifying or conditioning their bids.  In the context of international competitive bidding, the Specifications must be drafted to permit the widest possible competition and, at the same time, present a clear statement of the required standards of workmanship, materials, and performance of the goods and services to be procured.  Only if this is done shall the objectives of economy, efficiency, and fairness in procurement be realized, responsiveness of bids be ensured, and the subsequent task of Bid evaluation facilitated.  The Specifications should require that all goods and materials to be incorporated in the Works be new, unused, of the most recent or current models, and incorporate all recent improvements in design and materials unless provided otherwise in the Contract.

Samples of Specifications from previous similar projects in the same country are useful in to prepare Specifications.  The use of metric units is encouraged by the World OYSG.  Most Specifications are normally written specially by the MDA or Project Manager to suit the Contract Works in hand.  There is no standard set of Specifications for universal application in all sectors in all countries, but there are established principles and practices, which are reflected in these documents.

There are considerable advantages in standardizing General Specifications for repetitive Works in recognized public sectors, such as highways, ports, railways, urban housing, irrigation, and water supply, in the same country or region where similar conditions prevail. The General Specifications should cover all classes of workmanship, materials, and equipment commonly involved in construction, although not necessarily to be used in a particular Works Contract.  Deletions or addendums should then adapt the General Specifications to apply them to the particular Works.

Care must be taken in drafting Specifications to ensure that they are not restrictive.  In the Specifications of standards for goods, materials, and workmanship, recognized international standards should be used as much as possible.  Where other particular standards are used, whether national standards of the MDA’s country or other standards, the Specifications should state that goods, materials, and workmanship that meet other authoritative standards, and which ensure substantially equal or higher quality than the standards mentioned, shall also be acceptable. To that effect, the following sample clause may be inserted in the Special Conditions or Specifications.

“Equivalency of Standards and Codes

Wherever reference is made in the Contract to specific standards and codes to be met by the goods and materials to be furnished, and work performed or tested, the provisions of the latest current edition or revision of the relevant standards and codes in effect shall apply, unless otherwise expressly stated in the Contract.  Where such standards and codes are national, or relate to a particular country or region, other authoritative standards that ensure a substantially equal or higher quality than the standards and codes specified shall be accepted subject to the Project Manager’s prior review and written consent.  Differences between the standards specified and the proposed alternative standards shall be fully described in writing by the Contractor and submitted to the Project Manager at least 28 days prior to the date when the Contractor desires the Project Manager’s consent.  In the event the Project Manager determines that such proposed deviations do not ensure substantially equal or higher quality, the Contractor shall comply with the standards specified in the documents.”

These Notes for Preparing Specifications are intended only as information for the MDA or the person drafting the bidding documents.  They should not be included in the final documents.

Drawings

Insert here a list of Drawings.  The actual Drawings, including site plans, should be attached to this section or annexed in a separate folder.

Supplementary Information

PART 3 – Conditions of Contract and Contract Forms

## Table of Clauses

A.  General	3-Error! Bookmark not defined.

1.	Definitions	3-Error! Bookmark not defined.

2.	Interpretation	3-Error! Bookmark not defined.

3.	Language and Law	3-Error! Bookmark not defined.

4.	Project Manager’s Decisions	3-Error! Bookmark not defined.

5.	Delegation	3-Error! Bookmark not defined.

6.	Communications	3-Error! Bookmark not defined.

7.	Subcontracting	3-Error! Bookmark not defined.

8.	Other Contractors	3-Error! Bookmark not defined.

9.	Personnel and Equipment	Error! Bookmark not defined.

10.	MDA’s and Contractor’s Risks	3-Error! Bookmark not defined.

11.	MDA’s Risks	3-Error! Bookmark not defined.

12.	Contractor’s Risks	3-Error! Bookmark not defined.

13.	Insurance	3-Error! Bookmark not defined.

14.	Site Data	3-Error! Bookmark not defined.

15.	Contractor to Construct the Works	3-Error! Bookmark not defined.

16.	The Works to Be Completed by the Intended Completion Date	3-Error! Bookmark not defined.

17.	Approval by the Project Manager	3-Error! Bookmark not defined.

18.	Safety		3-Error! Bookmark not defined.

19.	Discoveries	3-Error! Bookmark not defined.

20.	Possession of the Site	3-Error! Bookmark not defined.

21.	Access to the Site	3-Error! Bookmark not defined.

22.	Instructions, Inspections and Audits	3-Error! Bookmark not defined.

23.	Appointment of the Adjudicator	3-Error! Bookmark not defined.

24.	Procedure for Disputes	3-Error! Bookmark not defined.

B.  Time Control	3-Error! Bookmark not defined.

25.	Program	3-Error! Bookmark not defined.

26.	Extension of the Intended Completion Date	3-Error! Bookmark not defined.

27.	Acceleration	3-Error! Bookmark not defined.

28.	Delays Ordered by the Project Manager	3-Error! Bookmark not defined.

29.	Management Meetings	3-Error! Bookmark not defined.

30.	Early Warning	3-Error! Bookmark not defined.

C.  Quality Control	3-Error! Bookmark not defined.

31.	Identifying Defects	3-Error! Bookmark not defined.

32.	Tests		3-Error! Bookmark not defined.

33.	Correction of Defects	3-Error! Bookmark not defined.

34.	Uncorrected Defects	3-Error! Bookmark not defined.

D.  Cost Control	3-Error! Bookmark not defined.

35.	Contract Price	3-Error! Bookmark not defined.

36.	Changes in the Contract Price	3-Error! Bookmark not defined.

37.	Variations	3-Error! Bookmark not defined.

38.	Cash Flow Forecasts	3-Error! Bookmark not defined.

39.	Payment Certificates	3-Error! Bookmark not defined.

40.	Payments	3-Error! Bookmark not defined.

41.	Compensation Events	3-Error! Bookmark not defined.

42.	Tax		3-Error! Bookmark not defined.

43.	Currencies	3-Error! Bookmark not defined.

44.	Price Adjustment	3-Error! Bookmark not defined.

45.	Retention	3-Error! Bookmark not defined.

46.	Liquidated Damages	3-Error! Bookmark not defined.

47.	Bonus		3-Error! Bookmark not defined.

48.	Advance Payment	3-Error! Bookmark not defined.

49.	Securities	3-Error! Bookmark not defined.

50.	Dayworks	3-Error! Bookmark not defined.

51.	Cost of Repairs	3-Error! Bookmark not defined.

E.  Finishing the Contract	3-Error! Bookmark not defined.

52.	Completion	3-Error! Bookmark not defined.

53.	Taking Over	3-Error! Bookmark not defined.

54.	Final Account	3-Error! Bookmark not defined.

55.	Operating and Maintenance Manuals	3-Error! Bookmark not defined.

56.	Termination	3-Error! Bookmark not defined.

57.	Fraud and Corruption	3-Error! Bookmark not defined.

58.	Payment upon Termination	3-Error! Bookmark not defined.

59.	Property	3-Error! Bookmark not defined.

60.	Release from Performance	3-Error! Bookmark not defined.

61.	Suspension of OYSG Fund or Credit	3-Error! Bookmark not defined.

Section VIII.  Special Conditions of Contract

Except where otherwise indicated, all SCC should be filled in by the MDA prior to issuance of the Bidding Documents.  Schedules and reports to be provided by the MDA should be annexed.

| A. General |
| --- |
| GCC 1.1 (d) | The financing institution is: |
| GCC 1.1 (s) | The MDA is [insert name, address, and name of authorized representative]. |
| GCC 1.1 (v) | The Intended Completion Date for the whole of the Works shall be [insert date] [If different dates are specified for completion of the Works by section (“sectional completion” or milestones), these dates should be listed here] |
| GCC 1.1 (y) | The Project Manager is [insert name, address, and name of authorized representative]. |
| GCC 1.1 (aa) | The Site is located at [insert address of Site ] and is defined in drawings No. [insert numbers] |
| GCC 1.1 (dd) | The Start Date shall be [insert date]. |
| GCC 1.1 (hh) | The Works consist of [insert brief summary, including relationship to other contracts under the Project]. |
| GCC 2.2 | Sectional Completions are: [insert nature and dates, if appropriate] |
| GCC 2.3(i) | The following documents also form part of the Contract: [list documents] |
| GCC 3.1 | The language of the contract is [insert name of the language. The language shall be that of the bid]. The law that applies to the Contract is the law of [insert name of Country]. |
| GCC 5.1 | The Project manager [may or may not] delegate any of his duties and responsibilities. |
| GCC 8.1 | Schedule of other contractors: [insert Schedule of Other Contractors, if appropriate] |
| GCC 13.1 | The minimum insurance amounts and deductibles shall be: (a) for loss or damage to the Works, Plant and Materials: [insert amounts]. (b) For loss or damage to Equipment: [insert amounts]. (c) for loss or damage to property (except the Works, Plant, Materials, and Equipment) in connection with Contract [insert amounts]. (d) for personal injury or death: of the Contractor’s employees: [amount]. of other people: [amount]. |
| GCC 14.1 | Site Data are: [list Site Data] |
| GCC 20.1 | The Site Possession Date(s) shall be: [insert location(s) and date(s)] |
| GCC 23.1 & GCC 23.2 | Appointing Authority for the Adjudicator: [insert name of Authority]. |
| GCC 24.3 | Hourly rate and types of reimbursable expenses to be paid to the Adjudicator: [insert hourly fees and reimbursable expenses]. |
| GCC 24.4 | [For smaller contracts, the institution is usually from the MDA’s country. For larger contracts, and contracts that are likely to be awarded to international contractors, it is recommended that the arbitration procedure of an international institution] Institution whose arbitration procedures shall be used: ………………… [For larger contracts with international contractors, it is recommended to select one institution among those listed below; insert the corresponding wording] “United Nations Commission on International Trade Law (UNCITRAL) Arbitration Rules: Any dispute, controversy, or claim arising out of or relating to this Contract, or breach, termination, or invalidity thereof, shall be settled by arbitration in accordance with the UNCITRAL Arbitration Rules as at present in force.” or “Rules of Conciliation and Arbitration of the International Chamber of Commerce (ICC): All disputes arising in connection with the present Contract shall be finally settled under the Rules of Conciliation and Arbitration of the International Chamber of Commerce by one or more arbitrators appointed in accordance with said Rules.” or “Rules of Arbitration Institute of the Stockholm Chamber of Commerce: Any dispute, controversy, or claim arising out of or in connection with this Contract, or the breach, termination, or invalidity thereof, shall be settled by arbitration in accordance with the Rules of the Arbitration Institute of the Stockholm Chamber of Commerce.” or “Rules of the London court of International Arbitration: Any dispute arising out of or in connection with this Contract, including any question regarding its existence, validity, or termination shall be referred to and finally resolved by arbitration under the Rules of the London Court of International Arbitration, which rules are deemed to be incorporated by reference to this clause.” The place of arbitration shall be: [Insert city and country] |
| B. Time Control |
| GCC 25.1 | The Contractor shall submit for approval a Program for the Works within [number] days from the date of the Letter of Acceptance. |
| GCC 25.3 | The period between Program updates is [insert number] days. The amount to be withheld for late submission of an updated Program is [insert amount]. |
| C. Quality Control |
| GCC 33.1 | The Defects Liability Period is: [insert number] days. [The Defects Liability Period is usually limited to 12 months, but could be less in very simple cases] |
| D. Cost Control |
| GCC 43.1 | The currency of the MDA’s country is: [insert name of currency of the MDA’s country]. |
| GCC 44.1 | The Contract [insert “is” or “is not”] subject to price adjustment in accordance with GCC Clause 44, and the following information regarding coefficients [specify “does” or “does not”] apply. [Price adjustment is mandatory for contracts which provide for time of completion exceeding 18 months] The coefficients for adjustment of prices are: (a) For currency [insert name of currency]: (i) [insert percentage] percent non adjustable element (coefficient A). (ii) [insert percentage] percent adjustable element (coefficient B). (b) For currency [insert name of currency]: (i) [insert percentage] percent non adjustable element (coefficient A). (ii) [insert percentage] percent adjustable element (coefficient B). The Index I for local currency shall be [insert index]. The Index I for the specified international currency shall be [insert index]. [These proxy indices shall be proposed by the Contractor, subject to acceptance by the MDA] The Index I for currencies other than the local currency and the specified international currency shall be [insert index]. [These proxy indices shall be proposed by the Contractor, subject to acceptance by the MDA.] |
| GCC 45.1 | The proportion of payments retained is: [insert percentage] [The retention amount is usually close to 5 percent and in no case exceeds 10 percent.] |
| GCC 46.1 | The liquidated damages for the whole of the Works are [insert percentage of the final Contract Price] per day. The maximum amount of liquidated damages for the whole of the Works is [insert percentage] of the final Contract Price. [Usually liquidated damages are set between 0.05 percent and 0.10 percent per day, and the total amount is not to exceed between 5 percent and 10 percent of the Contract Price. If Sectional Completion and Damages per Section have been agreed, the latter should be specified here] |
| GCC 47.1 | The Bonus for the whole of the Works is [insert percentage of final Contract Price] per day. The maximum amount of Bonus for the whole of the Works is [insert percentage] of the final Contract Price. [If early completion would provide benefits to the MDA, this clause should remain; otherwise delete. The Bonus is usually numerically equal to the liquidated damages.] |
| GCC 48.1 | The Advance Payments shall be: [insert amount(s)] and shall be paid to the Contractor no later than [insert date(s)]. |
| GCC 49.1 | The Performance Security amount is [insert amount(s) denominated in the types and proportions of the currencies in which the Contract Price is payable, or in a freely convertible currency acceptable to the MDA] (a) Bank Guarantee: [insert percentage and amount(s)]. (b) Performance Bond: [insert percentage and amount(s)]. [A Bank Guarantee shall be unconditional (on demand) (see Section X. Security Forms). An amount of 5 to 10 percent of the Contract Price is commonly specified for Performance Bank Guarantees. A Performance Bond is an undertaking by a bonding or insurance company (surety) to complete the construction in the event of default by the Contractor, or to pay the amount of the Bond to the MDA. An amount of 30 percent of the Contract Price is commonly used internationally for this type of security (see Section X. Security Forms).] |
| E. Finishing the Contract |
| GCC 55.1 | The date by which operating and maintenance manuals are required is [insert date]. The date by which “as built” drawings are required is [insert date]. |
| GCC 55.2 | The amount to be withheld for failing to produce “as built” drawings and/or operating and maintenance manuals by the date required in GCC 58.1 is [insert amount in local currency]. |
| GCC 56.2 (g) | The maximum number of days is: [insert number; consistent with clause 41.1 on liquidated damages]. |
| GCC 58.1 | The percentage to apply to the value of the work not completed, representing the MDA’s additional cost for completing the Works, is [insert percentage]. |

Letter of Acceptance

[ on letterhead paper of the MDA]

. . . . . . . [date]. . . . . . .

To:	. . . . . . . . . .  [ name and address of the Contractor] . . . . . . . . . .

Subject:	. . . . . . . . . .   [Notification of Award Contract No].  . . . . . . . . . .

This is to notify you that your Bid dated . . . . [insert date] . . . .  for execution of the . . . . . . . . . .[insert name of the contract and identification number, as given in the Appendix to Bid] . . . . . . . . . . for the Accepted Contract Amount of the equivalent of . . . . . . . . .[insert amount in numbers and words and name of currency], as corrected and modified in accordance with the Instructions to Bidders is hereby accepted by our Agency.

You are requested to furnish the Performance Security within 28 days in accordance with the Conditions of Contract, using for that purpose the of the Performance Security Form included in Section IX (Contract Forms) of the Bidding Document.

[Choose one of the following statements:]

We accept that __________________________[insert the name of Adjudicator proposed by the Bidder]  be appointed as the Adjudicator.

[or]

We do not accept that _______________________[insert the name of the Adjudicator proposed by the Bidder] be appointed as the Adjudicator, and by sending a copy of this Letter of Acceptance to ________________________________________[insert name of the Appointing Authority], the Appointing Authority, we are hereby requesting such Authority to appoint the Adjudicator in accordance with ITB 42.1 and GCC 23.1.

Authorized Signature:

Name and Title of Signatory:

Name of Agency:

Attachment:  Contract Agreement

# Footnotes

.